|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  |  |
| **ID** | Story | Estimation (week) | Priority |
| **1** | As a manager, I want a dashboard where I can visualize my restaurant’s daily, monthly profits as well as manage my staffs and resources | 3 | 12 |
| **2** | As a manager, I want to view my staff’s availability to create an appropriate schedule for every staff. | 1 | 9 |
| **3** | As a manager, I want to easily manage my restaurant stocks so that my restaurant can have less chances of being short of supplies | 1 | 2 |
| **4** | As a manager, I want to add, delete staffs as well as declare staffs’ position so that they can access to their appropriate features | 2 | 1 |
| **5** | As a manager, I want a report of my staff work hours at the end of each day the the summary of every pay period which will be defined by me. | 2 | 3 |
| **6** | As a kitchen staff, I want to compile the inventory and report to my manager efficiently | 2 | 5 |
| **7** | As a kitchen staff, I want to have a to-do list function so that I can list what needs to be done on the next day for the prep team to work on. | 1 | 11 |
| **8** | As a kitchen staff, I want a more optimized order handling system so that I can avoid r making mistakes when handle orders ,especially on rush hours. | 2 | 4 |
| **9** | As a kitchen staff, I want my application to have a feature that shows up my schedule clearly. Also, it will be better if it automatically calculated the total of hours that I had worked from the last payday. | 2 | 6 |
| **10** | As a server, I want to easily handle customer payments and accurately summarize all transactions at the end of day | 4 | 10 |
| **11** | As a server, I want to message orders through the app including details of the order via the application so that I can avoid messing up orders. | 1 | 7 |
| **12** | As a server, I want to have a dashboard to assist employees in tracking upcoming events and reservations of the restaurant and their details such as the quantity of reservations, their specific notes. | 3 | 8 |