|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | | |  | |  | |  |
| **Team 30** | **Capstone Project II**  **Minutes of Meeting #6**  **Date: 01/06/2020 Time: 02:00PM – 04:00PM**  **Location: George Brown College – Room C406** |  | |  | |  | |
|  | | |  | |  | |  |
|  | | |  | |  | |  |
| Attendees: | Team member 1: Thanh Quan  Team member 3: Thong Nguyen  Team member 2: Quang Pham  Team member 4: Tu Nguyen |  | |  | |  | |
|  | | |  | |  | |  |
| **Agenda** | | |  | |  | |  |
| **Item** | **Description** | **Responsibility** | | **Planned Date** | | **Actual Date** | |
| Review of previous meeting | Each member arrives on time to the meeting, and task assign was given to individual or group who are confident in their assigned task. | Thong Nguyen | | 12/01/2019 | | 12/04/2019 | |
| Tasks Assigned as per previous meeting | Complete learning process for new technologies  1. D3.js library  Learning D3.js is to help our team complete the data visualization feature for manager’s dashboard  2. Google Cloud Platform  Google Cloud Platform is chosen to host our entire business due to its ease of use  3. NativeScript study and development environment set up | Thanh Quan, Thong Nguyen, Quang Pham, Tu Nguyen | | 01/08/2020 | | 01/18/2020 | |
| Status of Tasks as per previously assigned:  In process | Since some of our team members were on their vacation due to the given time to complete their study, the learning process cannot be completed as planned. | Thanh Quan, Thong Nguyen, Quang Pham, Tu Nguyen | | 01/09/2020 | | 01/10/2020 | |
| NativeScript Learning Process | Thanh Quan, our team member, has studied the environment set up for NativeScript application and taught what he has learned to all other members | Thanh Quan | | 01/07/2019 | | 01/07/2020 | |
|  |  |  | |  | |  | |
| NativeScript development issues | We, somehow, are not satisfied with what NativeScript brings to our system and are planning to move forward to learn and apply Ionic framework | Thong Nguyen, Quang Pham | | 01/06/2020 | | 01/06/2020 | |
| Authentication Development | We decided to use JWT for our system since we already had experience working with this technology before in our Full Stack Development course | Thong Nguyen, Quang Pham, Tu Nguyen, Thanh Quan | | 01/06/2020 | | 01/06/2020 | |
| Docker Environment set up for development team | Thong Nguyen is responsible for this part, and he is still working on building a reliable development environment for the team | Thong Nguyen | | 01/20/2020 | | 01/20/2020 | |
| Logical Database Requirement | As we stated in our previous meeting, this is the most important part of the whole system since it is where the business logic is stored | Thong Nguyen, Quang Pham, Tu Nguyen, Thanh Quan | | 01/18/2020 | | 01/15/2020 | |
| Minutes of Meetings | Keep every minutes of meetings followed the template posted on BlackBoard | Thong Nguyen | | 01/06/2020 | | 01/06/2020 | |
| Next meeting date | Date: 01/13/2020  Time: 02:00 PM - 04:00PM  Location: George Brown College  Agenda:   * Revised Project Plan discussion * POS Integration research   **Signature:**  Team member 1: Thanh Quan  Team member 2: Tu Nguyen  Team member 3: Thong Nguyen  Team member 4: Quang Pham | Thanh Quan, Tu Nguyen, Thong Nguyen, Quang Pham | | 01/13/2020 | | 01/13/2020 | |