|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| USER ID | USER STORIES | TASK | DURATION | COMMENT |
| 1 | As a manager, I want a dashboard where I can visualize my restaurant’s daily, monthly profits as well as manage my staffs and resources | Authentication Login Form | 2.5 weeks | UPCOMING |
| Create function that automatically calculate profits each day, week, month, or year. | UPCOMING |
| Create Dashboard components: Profits Visualization, Daily Report | UPCOMING |
| Create pagination of each aspect. | UPCOMING |
| 4 | As a manager, I want to add, delete staffs as well as declare staffs’ position so that they can access to their appropriate features | Create Restaurants Staff Viewer function | 2 weeks | UPCOMING |
| Create button for accessing the function. | UPCOMING |
| Create database table for the restaurant. | UPCOMING |
| Create needed function for the manager to manipulate the staff information. | UPCOMING |
| Create a search function to find staff employee. | UPCOMING |
| 3 | As a manager, I want to easily manage my restaurant stocks so that my restaurant can have less chances of being short of supplies | Declare a database for inventory stock with associated. | 2 weeks | UPCOMING |
| Create a CRUD (Create, Read, Update, Delete) function for the manager to manage inventory. | UPCOMING |
| Create a inventory compilation feature to increase the communicating ability between managers and BOH employees | UPCOMING |
| Create a search function to easily find item. | UPCOMING |
| 5 | As a manager, I want a report of my staff work hours at the end of each day and the summary of every pay period which will be defined by me. | Create a function that return the work hours of every staff and their pay rate | 1 week | UPCOMING |
| Create a report of staff work hours summary and auto-generate wages | UPCOMING |
| 2 | As a manager, I want to view my staff’s availability to create an appropriate schedule for every staff. | Create an event base schedule that store every staff chosen availability and their note to view by manager. | 1 week | UPCOMING |
| Create a schedule sheet of each week to add employee working schedule. | UPCOMING |
| Create a search function to search for specific detail like (date, name, time) | UPCOMING |
| 6 | As a kitchen staff, I want to compile the inventory and report to my manager efficiently | Create a Inventory Compilation function and supplement sending features | 1 week | UPCOMING |
| Create a function to view the available material in stock. | UPCOMING |
| Create a function to update amount of material. | UPCOMING |
| Create a function to communicate between kitchen  staff and manager. | UPCOMING |
| 7 | As a kitchen staff, I want to have a to-do list function so that I can list what needs to be done on the next day for the prep team to work on. | Create a to-do list for BOH employees | 1.5 week | UPCOMING |
| Create a function to communicate between kitchen staffs | UPCOMING |
| 8 | As a kitchen staff, I want a more optimized order handling system so that I can avoid making mistakes when handle orders, especially on rush hours. | Create a friendly UI/UX for kitchen staff to use the system. | 1 week | UPCOMING |
| Create a communication function to receive orders from server with specific requirements. | UPCOMING |
| 9 | As a kitchen staff, I want my application to have a feature that shows up my schedule clearly. Also, it will be better if it automatically calculated the total of hours that I had worked from the last payday. | Create a schedule interface for all employees. | 1 week | UPCOMING |
| Create a detail list of each pay period including hours work, pay rate, tax, vacation …etc. | UPCOMING |
| Create a function that allow employee to add note to his/her schedule. | UPCOMING |
| 10 | As a server, I want to easily handle customer payments and accurately summarize all transactions at the end of day | Create a friendly UI/UX for servers to use. | 1 week | UPCOMING |
| Create a database to collect all transactions information. | UPCOMING |
| Create a function to calculate the sum of all transactions. | UPCOMING |
| 11 | As a server, I want to message orders through the app including details of the order via the application so that I can avoid messing up orders. | Create a friendly UI/UX for servers to use the system. | 1 week | UPCOMING |
| Create a communication function to send the information of orders with specific requirements. | UPCOMING |
| 12 | As a server, I want to have a dashboard to assist employees in tracking upcoming events and reservations of the restaurant and their details such as the quantity of reservations, their specific notes. | Create a friendly UI/UX for servers to use the system. | 2 weeks | UPCOMING |
| Create a function to notify (send massage) the servers on duty about the upcoming events. | UPCOMING |